The Human-AI Partnership Framework Where human judgment belongs

Change-to-Deploy

PCF 8.6 — Plan, control & release changes — RACI Assignment

| L3 PROCESSES 5 | L4 ACTIVITIES 36 | ROLES INVOLVED 5 |
| --- | --- | --- |

This document reports confirmed R/A/C/I role accountability for the Change-to-Deploy value stream (PCF 8.6) — every L4 activity inherits its parent L3's confirmed RACI, since RACI in this framework is assigned at L3 process granularity, grounded directly in real APQC L4 activity text against the Organizational Role Taxonomy.

RACI Assignment

R = Responsible · A = Accountable · C = Consulted · I = Informed

| PCF | L3-Process / L4-Activity | Pattern | R — Responsible | ★ A — Accountable | C — Consulted | I — Informed |
| --- | --- | --- | --- | --- | --- | --- |
| 8.6 Deploy services/solutions |  |  |  |  |  |  |
| 8.6.1 | Develop and manage service/solution deployment strategy |  | DevOps Engineer | IT Service Manager | — | — |
| 8.6.1.1 | Assess IT deployment business impact | Knowledge | DevOps Engineer | IT Service Manager | — | — |
| 8.6.1.2 | Establish IT deployment policies | Knowledge | DevOps Engineer | IT Service Manager | — | — |
| 8.6.1.3 | Define and create deployment procedure workflow | Document | DevOps Engineer | IT Service Manager | — | — |
| 8.6.1.4 | Define IT change/release standards | Document | DevOps Engineer | IT Service Manager | — | — |
| 8.6.1.5 | Assign deployment approval responsibilities | Decision | DevOps Engineer | IT Service Manager | — | — |
| 8.6.1.6 | Analyze deployments outcomes | Knowledge | DevOps Engineer | IT Service Manager | — | — |
| 8.6.2 | Plan service and solution implementation |  | DevOps Engineer | IT Service Manager | IT Support Specialist | — |
| 8.6.2.1 | Assess IT deployment risk | Knowledge | DevOps Engineer | IT Service Manager | IT Support Specialist | — |
| 8.6.2.2 | Define implementation schedule and roll-out sequence | Transaction | DevOps Engineer | IT Service Manager | IT Support Specialist | — |
| 8.6.2.3 | Determine implementation requirements | Knowledge | DevOps Engineer | IT Service Manager | IT Support Specialist | — |
| 8.6.2.4 | Plan and align user testing and resources | Knowledge | DevOps Engineer | IT Service Manager | IT Support Specialist | — |
| 8.6.2.5 | Develop IT training | Knowledge | DevOps Engineer | IT Service Manager | IT Support Specialist | — |
| 8.6.2.6 | Create implementation communications | Document | DevOps Engineer | IT Service Manager | IT Support Specialist | — |
| 8.6.2.7 | Manage IT roll-back procedures | Transaction | DevOps Engineer | IT Service Manager | IT Support Specialist | — |
| 8.6.3 | Manage change deployment control |  | IT Service Manager | IT Service Manager | Enterprise Architect | — |
| 8.6.3.1 | Asses IT change/release impact | Knowledge | IT Service Manager | IT Service Manager | Enterprise Architect | — |
| 8.6.3.2 | Confirm change/release compliance | Transaction | IT Service Manager | IT Service Manager | Enterprise Architect | — |
| 8.6.3.3 | Assess IT change/release risk | Knowledge | IT Service Manager | IT Service Manager | Enterprise Architect | — |
| 8.6.3.4 | Consolidate IT change | Transaction | IT Service Manager | IT Service Manager | Enterprise Architect | — |
| 8.6.3.5 | Create and communicate deployment schedule | Document | IT Service Manager | IT Service Manager | Enterprise Architect | — |
| 8.6.3.6 | Approve change/release deployment | Decision | IT Service Manager | IT Service Manager | Enterprise Architect | — |
| 8.6.3.7 | Document IT change/release outcome | Document | IT Service Manager | IT Service Manager | Enterprise Architect | — |
| 8.6.4 | Implement technology solutions |  | Systems Administrator | DevOps Engineer | — | — |
| 8.6.4.1 | Confirm hardware/software operational status | Transaction | Systems Administrator | DevOps Engineer | — | — |
| 8.6.4.2 | Confirm operational availability | Transaction | Systems Administrator | DevOps Engineer | — | — |
| 8.6.4.3 | Execute internal IT implementation plan | Transaction | Systems Administrator | DevOps Engineer | — | — |
| 8.6.4.4 | Confirm implementation completion | Transaction | Systems Administrator | DevOps Engineer | — | — |
| 8.6.4.5 | Implement software change/release | Transaction | Systems Administrator | DevOps Engineer | — | — |
| 8.6.4.6 | Perform post-installation testing | Transaction | Systems Administrator | DevOps Engineer | — | — |
| 8.6.4.7 | Distribute software components network-wide | Transaction | Systems Administrator | DevOps Engineer | — | — |
| 8.6.4.8 | Verify change/release implementation success | Transaction | Systems Administrator | DevOps Engineer | — | — |
| 8.6.4.9 | Execute roll-back plan | Transaction | Systems Administrator | DevOps Engineer | — | — |
| 8.6.5 | Perform service and solution rollout |  | IT Support Specialist | IT Support Specialist | IT Service Manager | — |
| 8.6.5.1 | Conduct IT training | Knowledge | IT Support Specialist | IT Support Specialist | IT Service Manager | — |
| 8.6.5.2 | Prepare and distribute service/solution communications | Document | IT Support Specialist | IT Support Specialist | IT Service Manager | — |
| 8.6.5.3 | Support organizational changes | Knowledge | IT Support Specialist | IT Support Specialist | IT Service Manager | — |
| 8.6.5.4 | Execute rollout plans | Transaction | IT Support Specialist | IT Support Specialist | IT Service Manager | — |
| 8.6.5.5 | Provide rollout support | Transaction | IT Support Specialist | IT Support Specialist | IT Service Manager | — |
| 8.6.5.6 | Manage rollout support capabilities | Transaction | IT Support Specialist | IT Support Specialist | IT Service Manager | — |
| 8.6.5.7 | Monitor and record rollout issues | Transaction | IT Support Specialist | IT Support Specialist | IT Service Manager | — |

| ■ Decision | ■ Knowledge | ■ Document | ■ Transaction | ■ Exception |  |
| --- | --- | --- | --- | --- | --- |

★ A = Accountable · RACI grounded in real APQC L4 activity text · 5 confirmed L3 assignments in this value stream · © Timothy P. King 2026 · developed with the assistance of Claude (Anthropic)